**Sprint Report 1 - CMPS 115 – Software Methodology**

The sprint report must contain the following elements:

• **Heading:** Sprint Report 1, World of FeelWell, FeelWell, 7/8/2024.

• **Actions to stop doing:**

* Don’t go over time in scrum meetings (save the detailed stuff for after the meeting)
* Stop underestimating workload.

• **Actions to start doing:**

* Break down tasks into simpler and smaller tasks to make it easier to estimate.
* Update burnup charts with each meeting.
* Use a scrum board and hold people more accountable.
* Outline peoples tasks more clearly

• **Actions to keep doing:** This is the answer to the question, "What is working well that we should continue to do?" The items should take the form of a brief description of what the team wants to start doing, followed by a brief explanation.

* Keep up the good communication.

• **Work completed/not completed:** This is a list of the user stories that were completed during the previous sprint, and a list of the user stories not completed during this sprint (but which were part of this sprint, and were in the sprint plan).

* Completed:
  + Make the web server accessible online
  + Ui for home screen
  + Making the Interactable Schedule
  + Initial UI design for quests page
* Not Completed:
  + Database and its endpoints
  + Progress bar for quests page
  + User log in

• **Work completion rate:**

* 25% of user stories
* 60% of tasks

Last modified: 09/26/12 adapted from materials for cmps171